## Slide 1: Module III
Planning phase – project planning objective, software scope, empirical estimation models- COCOMO, single variable model, staffing and personal planning.
Design phase – design process, principles, concepts, effective modular design, top down, bottom up strategies, stepwise refinement.

## Slide 2: Module III
Arunvinodh C
AP, CSE
CS308 Software Engineering and Project Management

## Slide 3: Empirical estimation models
  What is empirical estimation model?
  Cost Estimation Models
  Types
  Single Variable Model

## Slide 4: Empirical estimation model
Empirical estimation technique are based on the data taken from the previous project and some based on guesses and assumptions.
The structure of the empirical estimation models is a formula, derived from the data collected from the past software projects such as LOC and FC/FPA
No estimation is appropriate for all development environment, development processes or application type.

## Slide 5: Empirical estimation model
Models must be customized (values in the formula must be altered)so that the results from the model agree with the data from the particular environment. The typical formula is
  E=a+b(S)c
    E – effort,
    S – Size of the software development(LOC/FC),
    a,b and c – Values derived from data

## Slide 6: Cost estimation models
A model may be static or dynamic
In a static model, a single variable is taken as a key element for calculating the cost and time
In dynamic model, all variables are interdependent and there is no basic variable.

## Slide 7: Cost Estimation
Approximate judgement of the project.
  It should be done throughout the project life cycle
Why do we need?
  To determine how much effort and time a software project requires
  To determine the cost
    Determine the size of the project
    Determine the effort of the project
    Determine the project duration and cost of the project

## Slide 8: Three main techniques
Cost estimation techniques
  Empirical
    Educated guess on past experience
  Heuristics
    Characteristics can be expressed in Mathematical Expressions
  Analytical
    Derive the required results starting from simple assumptions

## Slide 9: Cost estimation models
Models
Static, Single variable model
dynamic, Multi variable model

## Slide 10: Single Variable Model
When a model makes use of single variable to calculate desired values such as cost, time, efforts, etc is said to be a single variable model

## Slide 11: Single Variable Model
C=aLb
Where C = Costs L= size a and b are constants
The Software Engineering Laboratory established a model called SEL model, for estimating its software production. This model is an example of the static, single variable model.

## Slide 12: Single Variable Model
E=1.4L0.93 DOC=30.4L0.90 D=4.6L0.26
Where E= Efforts (Person Per Month) DOC=Documentation (Number of Pages) D = Duration (D, in months) L = Number of Lines per code

## Slide 13: Next Class
COCOMO Model